Contractor Requirements

Public Nuisance Abatement Program

# Sand Springs Fire Department

# Neighborhood Services Division

108 E. Broadway

P.O. Box 338

Sand Springs, OK 74063

## SCOPE:

GENERAL REQUIREMENTS: All contractors performing public nuisance abatement work for the City of Sand Springs, Oklahoma, (herein referred to as “City”) shall operate independently of the City and shall maintain workers compensation insurance for himself/herself and any and all employees.  The contractor is solely responsible for maintaining all other business and employee obligations and records as provided by local, state, and federal laws.  Work may not be sub-contracted without written permission from the City.

Upon assignment of abatement work, contractor shall mobilize equipment and begin work on site within 96 hours (five days) from the date of the assignment unless other arrangements acceptable to the City are made.  A public nuisance abatement work order shall be considered an assignment.

SITE PROVISIONS: Contractor shall perform abatement work only as directed by the City.  Contractor shall maintain an immediate form of communication on site for contact with the City.  Contractor shall mobilize equipment and operations in such a manner as to cause minimal inconvenience to the property’s occupants and adjacent properties.  Contractor shall conduct himself/herself in a courteous manner at all times and shall promptly report any problems to the City.  Contractor shall not utilize other properties to access the abatement property.  All work shall be done during daylight hours.  No site work shall be performed on Sundays unless authorized by the City.

DISPOSAL: Contractor shall dispose of all trash, debris, and uncared for items removed from an abatement property at a state-licensed sanitary landfill.  Contractor may not pilfer any items.  Monies received from the resale of recyclable items, where applicable, shall be forwarded to the City for disposition.

MATERIALS: Contractor shall use boarding and securing materials adequate to withstand weather extremes.  Securing shall be done in such a manner as to prevent, to the greatest degree possible, future entry.

CITY CONTACTS: All contacts shall be with Andy Templeton, Code Enforcement Manager, by telephone at (918) 246-2574 or by e-mail at  awtempleton@sandspringsopk.org, or a designee.  Mr. Templeton or his designee shall approve any changes in the scope of the work assigned.  All completed assignments shall be inspected and approved by Mr. Templeton or his designee before payment can be authorized.

TASKS:

GRASS/WEED ABATEMENT: Contractor shall mow vegetation on property to an average height not exceeding two (2) inches.  Vegetation growth in areas inaccessible by a mower shall be trimmed similarly.

TRASH ACCUMULATIONS: Contractor shall remove uncared items as directed by the City and dispose of them properly.  Contractor shall make every endeavor to not damage other property during the removal process.  All loads shall be adequately secured prior to transport.  The contractor may request, or the City at its choosing may set, a roll-off disposal container for abatement of large trash accumulations where general disposal transportation may not be feasible or practical.

UNSECURED STRUCTURES: All openings accessible from the ground shall be boarded with an outdoor plywood-type material and secured with nails or screws adequate to prevent removal and/or re-entry.  Other openings may also be secured as directed by the City.

## PAYMENT:

The City will assign a schedule rate for anticipated hours needed to complete the project.  A services allotment will also be assigned where materials or disposal fees are involved.  The contractor is expected to perform the work within the rate and services allotment charges specified on the public nuisance abatement work order.  The City, prior to any additional work being performed, must approve any increases in the rates, times or allotments.  Upon completion of the assignment, contractor shall submit an invoice for each property to the Neighborhood Services Office for review and payment.  In general, payment will be made within 30 days of receipt, review, and approval of the contractor’s invoice.

COST COMPUTATIONS:

Mowing:

(A) Hourly rate for mowing grass and common weeds:	_________________

(Rate shall include all equipment costs.)

(B) Hourly rate for mowing high weeds/clearing brush:	_________________

(Rate shall include all equipment costs.)

NOTE: City will specify chargeable rate upon assignment.

Trash Removal:

(A) Hourly rate for removing trash and debris:		________________

(Rate shall reflect use of contractor’s equipment)

(B) Hourly rate for removing trash and debris:		________________

(Rate shall reflect City provision of equipment)

NOTE: Contractor may be requested to provide receipt(s) for landfill disposal fees.

Unsecured Structure:

(A) Hourly rate for boarding and securing structures:	________________

NOTE: Contractor may be requested to provide receipt(s) for all materials utilized for reimbursement as a separate billing item.

Contractor Business Name:		_________________________________________________

Contact Person:			_________________________________________________

Mailing Address:			_________________________________________________

_________________________________________________

Phone/Mobile/Fax/E-Mail:		_________________________________________________

_________________________________________________

_________________________________________________

Employer ID or SSN:			_______________________________________________

Signature:				_________________________________________________

Please attach any references you may wish to submit.